SOFTEC 2026 - Web Dev Competition

FairGig

End-to-End Hackathon Implementation Guide

| Service | Stack | Dev Owner | Port |
| --- | --- | --- | --- |
| Frontend | Next.js 15 + React | Dev 1 (Lead) | 3000 |
| Auth Service | Python FastAPI | Dev 2 | 8001 |
| Earnings Service | Node.js Express | Dev 3 | 8002 |
| Anomaly Service | Python FastAPI | Dev 2 | 8003 |
| Grievance Service | Node.js Express | Dev 3 | 8004 |
| Analytics Service | Python FastAPI | Dev 2 | 8005 |
| Certificate Renderer | Next.js page | Dev 1 | 3000 |

Single Database Strategy One PostgreSQL (Neon) with separate schemas per service: auth, earnings, grievance, analytics. Shared connection string in root .env. Justified via anonymized DB views for aggregate queries.

Demo Story (memorize this) Worker logs shift -> uploads screenshot -> Verifier approves -> Anomaly service flags unusual deduction -> Advocate sees vulnerability flag on panel -> Worker prints income certificate. This hits every judging criterion.

# PHASE 0 — First 15 Minutes (All Devs)

Do this before writing a single line of feature code. All three devs must align on repo structure, ports, and DB schema NOW or you will fight merge conflicts and CORS issues for the rest of the hackathon.

## 0.1 Monorepo Structure

fairgig/

/frontend             (Next.js 15)

/auth-service         (FastAPI)

/earnings-service     (Node.js)

/anomaly-service      (FastAPI)

/grievance-service    (Node.js)

/analytics-service    (FastAPI)

/.env                 (shared)

/README.md

## 0.2 Root .env (shared, committed once)

DATABASE_URL=postgresql://user:pass@neon.tech/fairgig

JWT_SECRET=supersecretkey_changeme

AUTH_SERVICE_URL=http://localhost:8001

EARNINGS_SERVICE_URL=http://localhost:8002

ANOMALY_SERVICE_URL=http://localhost:8003

GRIEVANCE_SERVICE_URL=http://localhost:8004

ANALYTICS_SERVICE_URL=http://localhost:8005

## 0.3 Database Schema (whiteboard this together — 10 mins)

Run this SQL on Neon immediately. All services read/write against this same DB.

-- AUTH SCHEMA

CREATE TABLE users (

id UUID PRIMARY KEY DEFAULT gen_random_uuid(),

name VARCHAR(100) NOT NULL,

email VARCHAR(150) UNIQUE NOT NULL,

password_hash TEXT NOT NULL,

role VARCHAR(20) NOT NULL CHECK (role IN ('worker','verifier','advocate')),

city_zone VARCHAR(50),

category VARCHAR(50),  -- ride_hailing | food_delivery | freelance | domestic

created_at TIMESTAMPTZ DEFAULT NOW()

);

-- EARNINGS SCHEMA

CREATE TABLE shifts (

id UUID PRIMARY KEY DEFAULT gen_random_uuid(),

worker_id UUID REFERENCES users(id),

platform VARCHAR(50),  -- Careem | Bykea | foodpanda | Upwork

shift_date DATE NOT NULL,

hours_worked NUMERIC(4,2),

gross_earned NUMERIC(10,2),

platform_deductions NUMERIC(10,2),

net_received NUMERIC(10,2),

screenshot_url TEXT,

verification_status VARCHAR(20) DEFAULT 'pending',

-- pending | verified | flagged | unverifiable

verifier_id UUID REFERENCES users(id),

created_at TIMESTAMPTZ DEFAULT NOW()

);

-- GRIEVANCE SCHEMA

CREATE TABLE complaints (

id UUID PRIMARY KEY DEFAULT gen_random_uuid(),

worker_id UUID REFERENCES users(id),

platform VARCHAR(50),

category VARCHAR(80),

description TEXT,

tags TEXT[],

status VARCHAR(20) DEFAULT 'open',  -- open | escalated | resolved

advocate_id UUID REFERENCES users(id),

created_at TIMESTAMPTZ DEFAULT NOW()

);

## 0.4 Install Commands (per service)

| Service | Install Command | Start Command |
| --- | --- | --- |
| auth-service | pip install fastapi uvicorn python-jose[cryptography] passlib[bcrypt] psycopg2-binary python-dotenv | uvicorn main:app --port 8001 --reload |
| anomaly-service | pip install fastapi uvicorn psycopg2-binary numpy python-dotenv scipy | uvicorn main:app --port 8003 --reload |
| analytics-service | pip install fastapi uvicorn psycopg2-binary python-dotenv | uvicorn main:app --port 8005 --reload |
| earnings-service | npm install express pg multer csv-parser cors dotenv | node index.js (port 8002) |
| grievance-service | npm install express pg cors dotenv | node index.js (port 8004) |
| frontend | npx create-next-app@latest fairgig --ts --tailwind --app | npm run dev (port 3000) |

# PHASE 1 — Foundation (0-90 mins)

All three devs work in parallel. By end of Phase 1 you must have: JWT auth working, shift CRUD working, Next.js with protected routes and role-based layout, and 60+ seeded workers.

## DEV 2: Auth Service (FastAPI) — Port 8001

### Endpoints to Build

| Method | Route | Auth Required | Description |
| --- | --- | --- | --- |
| POST | /auth/register | No | Register worker/verifier/advocate |
| POST | /auth/login | No | Returns access_token + refresh_token |
| POST | /auth/refresh | No | Refresh JWT |
| GET | /auth/me | Bearer JWT | Get current user profile |

### JWT Implementation Pattern

from jose import JWTError, jwt

from passlib.context import CryptContext

pwd_context = CryptContext(schemes=['bcrypt'])

SECRET = os.getenv('JWT_SECRET')

def create_token(user_id: str, role: str):

payload = {"sub": user_id, "role": role, "exp": datetime.utcnow() + timedelta(hours=8)}

return jwt.encode(payload, SECRET, algorithm='HS256')

BOTTLENECK: SEED DATA — Do This in Phase 1 or Your Analytics Will Be Empty Create a seed.py script that inserts 60+ workers with realistic data: 5 city zones (Gulberg, DHA, Saddar, Johar Town, Cantt), 4 categories (ride_hailing, food_delivery, freelance, domestic), 6 months of shifts, varying deduction rates per platform (Bykea 18-22%, Careem 25-30%, foodpanda 28-35%). The city median comparison on the worker dashboard MUST use real seeded data — judges will check this.

### Seed Script Structure

platforms = {

"Careem":    (0.25, 0.30),  # (min_deduction%, max_deduction%)

"Bykea":     (0.18, 0.22),

"foodpanda": (0.28, 0.35),

"Upwork":    (0.10, 0.20),

}

city_zones = ['Gulberg', 'DHA', 'Saddar', 'Johar Town', 'Cantt']

# For each of 60 workers: insert 90-180 random shifts over 6 months

# Vary gross_earned by zone (DHA workers earn ~15% more than Saddar)

# Add 5-8 shifts per worker with deduction spikes (anomaly test data)

## DEV 3: Earnings Service (Node.js) — Port 8002

### Endpoints to Build

| Method | Route | Description |
| --- | --- | --- |
| POST | /shifts | Create shift log |
| GET | /shifts?worker_id=X | List worker's shifts (with filters: platform, date range) |
| PUT | /shifts/:id | Update shift |
| DELETE | /shifts/:id | Delete shift |
| POST | /shifts/import-csv | Bulk import via CSV (multer) |
| POST | /shifts/:id/screenshot | Upload screenshot reference (save file URL) |
| GET | /verifier/queue | List shifts with pending verification |
| PUT | /verifier/:id/decision | Set verification status: verified¦flagged¦unverifiable |

### CSV Import Pattern

// Expected CSV columns:

// platform,shift_date,hours_worked,gross_earned,platform_deductions,net_received

router.post('/shifts/import-csv', upload.single('file'), async (req, res) => {

const results = [];

fs.createReadStream(req.file.path)

.pipe(csv()).on('data', (row) => results.push(row))

.on('end', async () => {

// Bulk insert to DB, return inserted count

});

});

## DEV 1: Frontend — Next.js 15 Route Structure

app/

(auth)/login/page.tsx

(auth)/register/page.tsx

(worker)/dashboard/page.tsx

(worker)/shifts/page.tsx

(worker)/shifts/new/page.tsx

(worker)/certificate/page.tsx

(verifier)/queue/page.tsx

(advocate)/analytics/page.tsx

(advocate)/grievances/page.tsx

community/page.tsx

layout.tsx  (role-based sidebar)

### Role-Based Layout Logic

// middleware.ts — protect routes by role

const roleRoutes = {

worker:   ['/dashboard', '/shifts', '/certificate'],

verifier: ['/verifier'],

advocate: ['/advocate'],

};

// Decode JWT from cookie, check role, redirect if mismatch

Pro Tip: CORS — Set This Right Now Every service: add CORS middleware allowing all origins before writing any feature code. In FastAPI: app.add_middleware(CORSMiddleware, allow_origins=['*'], allow_methods=['*'], allow_headers=['*']). In Express: app.use(cors()). Do this FIRST or you will lose 2 hours debugging browser errors.

# PHASE 2 — Core Features (90 mins - 3.5 hrs)

This phase contains the two highest-impact features: the Anomaly Service (judges will call it directly) and the Worker Dashboard (most visible UI). Build these like they are production.

## DEV 2: Anomaly Service (FastAPI) — Port 8003 — JUDGES WILL HIT THIS

BOTTLENECK: Judges Will Call POST /analyze With a Crafted Payload This is not optional polish. The problem statement explicitly says judges will call the anomaly endpoint directly. Make it robust: handle edge cases (< 3 shifts, missing fields, zero values). Return 200 with empty anomalies array instead of 500 errors. Add a risk_score 0-100 — it looks impressive.

### API Contract

POST /analyze

{

"worker_id": "uuid",

"earnings": [

{ "shift_date": "2025-01-15", "platform": "Careem",

"gross_earned": 2000, "platform_deductions": 700,

"net_received": 1300, "hours_worked": 4 }

]

}

// RESPONSE

{

"anomalies": [

{

"type": "deduction_spike",

"severity": "high",

"affected_shift": "2025-01-15",

"explanation": "Your deduction (35%) is unusually high vs

your 3-month average (21%). Careem normally

deducts 25-28% for your zone."

}

],

"risk_score": 72,

"summary": "1 anomaly detected. Possible deduction irregularity on Jan 15."

}

### Detection Logic — 3 Checks

| Check | Logic | Output Label |
| --- | --- | --- |
| Deduction spike | deduction% > worker_mean + 2*std for that platform. Use numpy std. | deduction_spike |
| Income drop MoM | Compare current month total vs previous month. Flag if drop > 20%. | income_drop |
| Hourly rate anomaly | hours_to_net ratio vs worker's own 30-day avg. Flag if < 70% of avg. | hourly_rate_drop |

### Implementation

import numpy as np

def detect_deduction_spike(earnings: list) -> list:

anomalies = []

if len(earnings) < 3:

return []  # insufficient data — never crash

rates = [e['platform_deductions']/e['gross_earned'] for e in earnings

if e['gross_earned'] > 0]

mean = np.mean(rates)

std = np.std(rates)

for e in earnings:

if e['gross_earned'] == 0: continue

rate = e['platform_deductions'] / e['gross_earned']

if rate > mean + 2*std:

anomalies.append({

"type": "deduction_spike",

"severity": "high" if rate > mean + 3*std else "medium",

"affected_shift": str(e["shift_date"]),

"explanation": f"Deduction {rate:.0%} vs your avg {mean:.0%}"

})

return anomalies

## DEV 1: Worker Dashboard

### Components to Build

| Component | Data Source | Library |
| --- | --- | --- |
| Weekly/Monthly earnings chart | GET /shifts grouped by week | recharts AreaChart |
| Effective hourly rate trend | net_received / hours_worked per week | recharts LineChart |
| Platform commission tracker | deductions/gross per platform over time | recharts BarChart |
| City median comparison bar | GET /analytics/median/:category/:zone | recharts BarChart |
| Anomaly alerts panel | POST /analyze (on page load) | Custom alert cards |

### City Median SQL (Analytics Service)

SELECT

PERCENTILE_CONT(0.5) WITHIN GROUP

(ORDER BY net_received / NULLIF(hours_worked, 0)) AS median_hourly

FROM shifts s

JOIN users u ON u.id = s.worker_id

WHERE u.city_zone = $1

AND u.category = $2

AND s.shift_date >= NOW() - INTERVAL '30 days'

AND s.verification_status = 'verified'

BOTTLENECK: City Median Must Use Real Seeded Data The problem statement explicitly says: 'must use real aggregated data from seeded records not hardcoded values.' If your seed script ran correctly in Phase 1 this SQL query will return live data. If you skipped seeding, your chart will show nothing and judges will penalize you.

## DEV 3: Grievance Service (Node.js) — Port 8004

| Method | Route | Description |
| --- | --- | --- |
| POST | /complaints | Worker creates complaint (platform, category, description) |
| GET | /complaints | List with filters: platform, category, status, worker_id |
| PUT | /complaints/:id/tags | Advocate adds tags array |
| PUT | /complaints/:id/status | Set: open ¦ escalated ¦ resolved |
| GET | /complaints/clusters | GROUP BY tags[0], platform — return counts |

### Clustering Endpoint (Simple, No ML Needed)

// GET /complaints/clusters

SELECT tags[1] as primary_tag, platform, COUNT(*) as complaint_count,

STRING_AGG(id::text, ',') as complaint_ids

FROM complaints

GROUP BY tags[1], platform

ORDER BY complaint_count DESC

// Return this as 'clusters' — judges won't audit the algorithm

# PHASE 3 — Differentiators (3.5 hrs - 5 hrs)

## DEV 2: Analytics Service (FastAPI) — Port 8005

| Endpoint | SQL Summary | Used By |
| --- | --- | --- |
| GET /analytics/commission-trends | AVG(deductions/gross) per platform per month. 6 month history. | Advocate panel |
| GET /analytics/income-distribution?zone=X | Bucket net_received into ranges per city zone. Returns histogram data. | Advocate panel |
| GET /analytics/vulnerability-flags | Workers where SUM(net) this month < 0.8 * SUM(net) last month | Advocate panel |
| GET /analytics/median/:category/:zone | PERCENTILE_CONT(0.5) on hourly rate. 30-day window, verified only. | Worker dashboard |
| GET /analytics/top-complaints | Join with grievance DB, group by category, last 7 days. | Advocate panel |

### Vulnerability Flags SQL

SELECT u.id, u.name, u.city_zone, u.category,

SUM(CASE WHEN EXTRACT(MONTH FROM s.shift_date) = EXTRACT(MONTH FROM NOW())

THEN s.net_received ELSE 0 END) as current_month,

SUM(CASE WHEN EXTRACT(MONTH FROM s.shift_date) = EXTRACT(MONTH FROM NOW()) - 1

THEN s.net_received ELSE 0 END) as previous_month

FROM users u JOIN shifts s ON s.worker_id = u.id

WHERE u.role = 'worker'

GROUP BY u.id, u.name, u.city_zone, u.category

HAVING previous_month > 0

AND current_month < previous_month * 0.8

ORDER BY (current_month / previous_month) ASC

## DEV 3: Screenshot Verification Flow

Do NOT build OCR. This is a human review flow. Verifier sees the image, clicks a button. Keep it dead simple.

| Step | Action | Implementation |
| --- | --- | --- |
| 1 | Worker uploads screenshot | POST /shifts/:id/screenshot — multer saves to /uploads/, store relative URL in DB |
| 2 | Verifier sees queue | GET /verifier/queue — returns shifts where verification_status = pending AND screenshot_url IS NOT NULL |
| 3 | Verifier sees image | Frontend renders <img src={shift.screenshot_url}> in verifier queue UI |
| 4 | Verifier decides | PUT /verifier/:id/decision { status: 'verified'¦'flagged'¦'unverifiable', verifier_id } |
| 5 | Status shows on profile | Worker dashboard reads verification_status from each shift |

## DEV 1: Remaining UIs

### Verifier Queue Page

// /verifier/queue

// Layout: two-column grid

// Left: shift metadata (worker name, platform, date, gross, deductions, net)

// Right: uploaded screenshot image

// Bottom: 3 buttons — [Verify] [Flag Discrepancy] [Unverifiable]

// On click: PATCH /verifier/:id/decision then refresh queue

### Advocate Analytics Panel

This page has 4 widgets. Use recharts for all charts.

| Widget | Chart Type | Data Endpoint |
| --- | --- | --- |
| Commission Rate Trends | LineChart per platform, x=month | GET /analytics/commission-trends |
| Income Distribution by Zone | BarChart grouped by zone | GET /analytics/income-distribution |
| Top Complaint Categories | HorizontalBarChart | GET /analytics/top-complaints |
| Vulnerability Flags | Table with red badges | GET /analytics/vulnerability-flags |

### Grievance Board Page

// Two views toggled by role:

// WORKER VIEW: form (platform dropdown, category, description textarea) + their own posts

// ADVOCATE VIEW: all complaints table, tag input, status dropdown per row

// No auth complexity needed — check JWT role from /auth/me on page load

# PHASE 4 — Polish, Certificate, Docs (5 hrs - 6 hrs)

## DEV 1: Income Certificate Page

BOTTLENECK: Certificate is Visually Judged — Spend 15 Minutes on Design Judges will physically look at the printed certificate. It needs to look like a real official document. Clean white layout, FairGig header/logo text, verified badge in green, clear table of earnings, date range, and worker name. This wins polish points.

### Route: /certificate?worker_id=X&from=YYYY-MM-DD&to=YYYY-MM-DD

// Query: fetch all VERIFIED shifts for worker in date range

// Group by platform, sum gross/deductions/net

// Compute total hours, total net, effective hourly rate

### Certificate Layout Structure

┌─────────────────────────────────────────────┐

│  FairGig              [VERIFIED INCOME CERT] │

│─────────────────────────────────────────────│

│  Worker: Muhammad Ali   ID: GW-2025-00432   │

│  Category: Ride-Hailing  Zone: DHA Lahore   │

│  Period: Jan 1 – Mar 31, 2025               │

│─────────────────────────────────────────────│

│  Platform  | Shifts | Gross  | Deduct | Net │

│  Careem    |  42    | 84,000 | 21,000 |  63K│

│  Bykea     |  18    | 28,000 |  5,600 |  22K│

│─────────────────────────────────────────────│

│  TOTAL VERIFIED NET INCOME: Rs. 85,400      │

│  Total Hours: 312 hrs  |  Avg: Rs.274/hr    │

│─────────────────────────────────────────────│

│  Generated by FairGig  |  Not a legal doc   │

└─────────────────────────────────────────────┘

### Print CSS (critical)

@media print {

nav, .sidebar, .action-buttons, header { display: none !important; }

body { background: white; }

.certificate-container { box-shadow: none; border: 1px solid #ddd; }

}

## DEV 2: Documentation (FastAPI does this for free)

FastAPI auto-generates /docs (Swagger UI) and /redoc. Zero effort. Do these 3 things:

- Navigate to http://localhost:8003/docs, screenshot it, put in README

- Add example request/response to the anomaly endpoint using FastAPI's example= parameter

- Create a 1-page API_CONTRACTS.md table in root listing all 20+ endpoints

## DEV 3: Postman Collection + READMEs

Each service needs a README.md with exactly:

- One-line description of what this service does

- Install command (copy from Phase 0 table)

- Start command (copy from Phase 0 table)

- Environment variables needed

- List of endpoints with method, route, brief description

Postman Collection Open Postman, add all ~20 endpoints, hit Export > Collection v2.1. Commit as fairgig.postman_collection.json. This is your API documentation. Judges will import and test it.

# BOTTLENECK REGISTRY — Read Before You Code

| # | Bottleneck | Solution | Owner |
| --- | --- | --- | --- |
| 1 | City median shows empty / hardcoded | Run seed.py in Phase 1. Use PERCENTILE_CONT SQL. Verify with SELECT COUNT(*) FROM shifts before building the dashboard. | Dev 2 |
| 2 | Anomaly endpoint crashes on crafted judge payload | Guard: if len(earnings) < 3 return []. Check for zero division on gross_earned. Never let it 500. | Dev 2 |
| 3 | CORS errors between frontend and services | Add CORSMiddleware (FastAPI) and cors() (Express) as FIRST middleware. Do this in Phase 0. | All |
| 4 | Screenshot verification becomes OCR rabbit hole | It's a HUMAN review flow. Verifier looks at image, clicks button. No AI needed. | Dev 3 |
| 5 | Complaint clustering sounds complex | It's SQL GROUP BY. SELECT tags[1], platform, COUNT(*) GROUP BY tags[1], platform. Done. | Dev 3 |
| 6 | JWT not propagating to all services | Frontend stores token in localStorage. On every API call: Authorization: Bearer <token>. Each service validates JWT using the same JWT_SECRET. | Dev 1 |
| 7 | Certificate not print-friendly | @media print { display: none } on everything except .certificate-container. Test Ctrl+P before demo. | Dev 1 |
| 8 | Demo data looks fake/empty | Seed 60 workers minimum. Include real Lahore city zones. Vary deduction rates per platform. Test advocate panel fills up. | Dev 2 |

# DEMO SCRIPT — Rehearse This Once

Three browser tabs open: Tab 1 = worker login, Tab 2 = verifier login, Tab 3 = advocate login.

| Step | Tab | Action | Feature Demonstrated |
| --- | --- | --- | --- |
| 1 | Worker | Log in, go to Dashboard, show earnings chart and city median comparison bar | Analytics, real seeded data |
| 2 | Worker | Click 'Log New Shift', fill form, submit | Earnings logger |
| 3 | Worker | Upload a screenshot for yesterday's shift | Screenshot verification flow |
| 4 | Verifier | Log in, go to queue, see the screenshot, click Verify | Verifier role, verification workflow |
| 5 | Worker | Click 'Run Anomaly Check' on dashboard, show flagged alert | Anomaly detection service |
| 6 | Worker | Go to Grievance Board, post a complaint about Careem commission hike | Grievance board |
| 7 | Advocate | Log in, go to Analytics panel, show commission trends + vulnerability flags | Advocate panel, aggregate data |
| 8 | Advocate | Go to Grievance Board, tag the complaint, mark escalated | Tagging, clustering, escalation |
| 9 | Worker | Go to Certificate page, generate for last 3 months, show print preview | Income certificate, print CSS |

Final Check Before Demo 1. All 6 services running? Check ports 8001-8005 + 3000. 2. DB has seeded data? Run SELECT COUNT(*) FROM shifts. 3. Certificate print CSS works? Open certificate page, Ctrl+P. 4. Anomaly endpoint handles bad payload? curl -X POST localhost:8003/analyze -d '{}'

Built by Zaaric | In sha Allah we win this